IMPLEMENTATION TIMELINE & DEPENDENCIES

======================================

PHASE 1: FOUNDATION (Weeks 1-4)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

┌─────────────────┐

│ Patent 1        │ ← Must build first

│ Cryptographic   │   (Core validation)

└────────┬────────┘

│

┌────────▼────────┐

│ Patent 4        │ ← Depends on P1

│ Audit Trail     │   (Proof system)

└─────────────────┘

PHASE 2: INTELLIGENCE (Weeks 5-8)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

┌─────────────────┐    ┌─────────────────┐

│ Patent 5        │───►│ Patent 6        │

│ Multi-Consensus │    │ Confidence Score│

└─────────────────┘    └─────────────────┘

Parallel Build         Depends on P5

PHASE 3: DETECTION (Weeks 9-12)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

┌─────────────────┐    ┌─────────────────┐

│ Patent 2        │    │ Patent 7        │

│ Currency Check  │    │ Hallucination   │

└─────────────────┘    └─────────────────┘

Can build independently

PHASE 4: ADVANCED (Weeks 13-16)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

┌─────────────────┐    ┌─────────────────┐

│ Patent 3        │    │ Patent 9        │

│ Risk Assessment │───►│ Auto-Adjust     │

└─────────────────┘    └─────────────────┘

Requires P3 data

PHASE 5: PRIVACY (Weeks 17-20)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

┌─────────────────────────────────┐

│ Patent 8: Privacy Layer          │

│ Wraps all previous patents       │

└─────────────────────────────────┘

BUILD DEPENDENCY TREE:

START

│

Patent 1

╱        ╲

Patent 4    Patent 5

│           │

│       Patent 6

│      ╱    │    ╲

Patent 2   Patent 7  Patent 3

╲        │       ╱

╲       │      ╱

╲      │     ╱

Patent 9   ╱

╲     ╱

╲   ╱

Patent 8

│

COMPLETE

CRITICAL PATH: 1 → 4 → 5 → 6 → 3 → 9 → 8

MVP COMBINATIONS BY WEEK:

Week 4:  P1+P4 = Basic Validation ✓

Week 8:  +P5+P6 = Smart Validation ✓✓

Week 12: +P2+P7 = Accurate Validation ✓✓✓

Week 16: +P3+P9 = Adaptive Validation ✓✓✓✓

Week 20: +P8 = Complete Platform ✓✓✓✓✓

RESOURCE ALLOCATION:

Phase 1: 30% (Foundation critical)

Phase 2: 25% (Intelligence layer)

Phase 3: 20% (Detection features)

Phase 4: 15% (Advanced features)

Phase 5: 10% (Privacy wrapper)

KEY INSIGHT: Can launch MVP at Week 4, enhance every 4 weeks