# AI-Generated Freelance Services: Detailed Implementation Plan (MVP)

This plan details the steps to launch the Minimum Viable Product (MVP) for the AI-Generated Freelance Services business, focusing on AI-Assisted Content Creation and Social Media Management. It integrates findings from previous research on services, tools, timeline, and budget.

Overall Goal: Launch the freelance service agency on key platforms within 4-6 weeks and secure initial clients.

Key Documents Referenced: * ai_freelance_service_ideas.md * sunova_name_research.md * mvp_timeline_income.md * resource_budget_estimation.md

MVP Service Focus: * AI-Assisted Content Creation (Blog posts, articles, social media copy) * Social Media Management (Content scheduling, basic engagement, reporting)

Target Client: Small businesses, entrepreneurs, startups.

## Phase 1: Foundation & Setup (Week 1)

Objective: Establish the core business identity, service offerings, and platform presence.

| Task ID | Task Description | Responsible Party | Required Resources/Tools | Deliverable/Outcome |
| --- | --- | --- | --- | --- |
| 1.1 | Finalize specific service packages (e.g., Basic/Premium Content, Social Starter) | Manus (AI) | ai_freelance_service_ideas.md, Market research | Defined service packages document |
| 1.2 | Determine pricing tiers for each package | Manus (AI) | Competitive analysis, Value assessment | Pricing structure document |
| 1.3 | Propose 3-5 alternative agency names (since “Sunova” is unavailable) | Manus (AI) | sunova_name_research.md, Creative brainstorming | List of potential agency names |
| 1.4 | User Decision: Select final agency name | User | List of potential names | Confirmed agency name |
| 1.5 | Define basic brand elements (logo concept, color palette - using AI tools) | Manus (AI) | Canva Pro (or similar AI design tool) | Basic brand guidelines/assets |
| 1.6 | User Action: Create profiles on Upwork & Fiverr (or other selected platforms) | User | Confirmed agency name, Basic brand assets | Active freelance platform profiles |
| 1.7 | Populate platform profiles with initial service descriptions & branding | Manus (AI) | Service packages, Pricing, Brand assets, Platform access | Completed platform profiles |
| 1.8 | Define detailed target client persona | Manus (AI) | Market research | Target client profile document |
| 1.9 | Outline initial client outreach and proposal/bidding strategy | Manus (AI) | Target client profile, Platform knowledge | Outreach strategy document |

## Phase 2: Asset Creation & Workflow (Week 2)

Objective: Develop portfolio pieces and establish efficient operational workflows and toolsets.

| Task ID | Task Description | Responsible Party | Required Resources/Tools | Deliverable/Outcome |
| --- | --- | --- | --- | --- |
| 2.1 | Create 3-5 high-quality portfolio samples for Content Creation (AI-assisted) | Manus (AI) | AI Writing Assistant, Grammar Checker, Target client persona | Portfolio: Blog posts, articles, social copy examples |
| 2.2 | Create 2-3 portfolio samples for Social Media Management (AI-assisted) | Manus (AI) | Social Media Scheduler, Canva Pro, AI Writing Assistant | Portfolio: Sample content calendar, post examples, reports |
| 2.3 | Upload portfolio samples to platform profiles | Manus (AI) | Portfolio samples, Platform access | Updated platform profiles with portfolio |
| 2.4 | User Approval: Confirm final list of AI tools for subscription based on budget | User | resource_budget_estimation.md, Tool recommendations | Approved tool list & budget |
| 2.5 | Subscribe to approved core AI tools | Manus (AI) | Approved tool list, Budget ($70-$120/month allocated) | Active subscriptions (Writer, Grammar, Design, Scheduler) |
| 2.6 | Set up project management system (e.g., Trello board) for task/client tracking | Manus (AI) | Project Management Software (Free tier likely sufficient) | Configured project management board |
| 2.7 | Establish internal communication protocol (e.g., regular updates to user) | Manus (AI) | N/A | Defined communication plan |
| 2.8 | Create template for client onboarding questionnaire | Manus (AI) | Service definitions | Client onboarding questionnaire template |

## Phase 3: Client Acquisition & Refinement (Weeks 3-4)

Objective: Secure initial clients by actively engaging on freelance platforms and refining offerings.

| Task ID | Task Description | Responsible Party | Required Resources/Tools | Deliverable/Outcome |
| --- | --- | --- | --- | --- |
| 3.1 | Monitor freelance platforms for relevant projects daily | Manus (AI) | Platform access, Target client profile | List of potential projects |
| 3.2 | Draft and submit 5-10 high-quality, personalized proposals/bids per day | Manus (AI) | Platform access, AI Writing Assistant, Portfolio, Pricing | Submitted proposals/bids |
| 3.3 | Respond promptly to inquiries from potential clients | Manus (AI) | Platform access, Service knowledge | Client communication logs |
| 3.4 | Conduct initial consultations/calls with interested clients (if required) | Manus (AI) | Service knowledge, Pricing | Potential client qualification |
| 3.5 | Onboard first secured clients using the questionnaire and established process | Manus (AI) | Onboarding questionnaire, Project management system | New client projects set up in system |
| 3.6 | Refine service descriptions and portfolio based on platform trends/feedback | Manus (AI) | Platform insights, Client interactions | Updated service descriptions/portfolio |
| 3.7 | Track proposal success rate and adjust outreach strategy as needed | Manus (AI) | Proposal data | Optimized outreach strategy |

## Phase 4: First Projects & Service Delivery (Weeks 5-6)

Objective: Successfully deliver initial client projects, gather feedback, and establish operational rhythm.

| Task ID | Task Description | Responsible Party | Required Resources/Tools | Deliverable/Outcome |
| --- | --- | --- | --- | --- |
| 4.1 | Execute first client projects according to scope and deadlines | Manus (AI) | AI Tools (Writer, Design, Scheduler, etc.), Project brief | Completed client deliverables |
| 4.2 | Maintain clear and proactive communication with clients | Manus (AI) | Communication channels | Positive client relationship |
| 4.3 | Utilize project management system to track progress and time | Manus (AI) | Project management system | Accurate project tracking |
| 4.4 | Request feedback and testimonials from satisfied clients upon project completion | Manus (AI) | Communication channels | Client testimonials/reviews |
| 4.5 | Add testimonials/project results (anonymized if needed) to portfolio/profiles | Manus (AI) | Testimonials, Platform access | Enhanced portfolio/profile credibility |
| 4.6 | Continue client acquisition activities (Tasks 3.1 - 3.4) | Manus (AI) | Platform access, Outreach strategy | Ongoing lead generation |
| 4.7 | Set up invoicing process (likely through platform initially) | Manus (AI) | Platform features | System for receiving payment |
| 4.8 | Provide weekly progress report to User | Manus (AI) | Project management system, Client communication logs | User informed of progress, challenges, and successes |

Next Steps (Post-MVP): Analyze performance, refine services, potentially increase pricing, explore scaling strategies (additional services, direct outreach, website).