# 7-Day Strategic Deployment Guide: High-Leverage Automation Stack

## OBJECTIVE: Generate first revenue within 7 days while building autonomous agent foundation

Success Metrics: First client acquired, development speed 5x improved, automation workflows deployed

## DAY 1: Foundation Setup

Focus: Core platform deployment and account setup

### Morning (2-3 hours)

☐ PRIORITY 1: Perspective Platform Setup

- [ ] Visit perspective.co and start 14-day free trial

- [ ] Complete account setup and workspace configuration

- [ ] Browse all 16 funnel templates - identify 2-3 relevant to Sunaiva

- [ ] Test mobile funnel builder - create simple lead capture page

- [ ] Enable Zapier integration in settings

- [ ] Document: What built-in CRM features does Perspective include?

☐ PRIORITY 2: Cursor Installation

- [ ] Download and install Cursor from cursor.sh

- [ ] Complete OAuth setup with Claude account

- [ ] Install in your main development directory

- [ ] Test basic AI code generation with simple project

- [ ] Configure Git integration for your repositories

### Afternoon (2-3 hours)

☐ Claude Mobile Setup

- [ ] Download Claude mobile app (iOS/Android)

- [ ] Sign in with existing account

- [ ] Test voice mode functionality (available in Australia)

- [ ] Verify conversation sync between mobile and desktop

- [ ] Test voice input → text output workflow

☐ Zapier MCP Initial Setup

- [ ] Visit actions.zapier.com/settings/mcp/

- [ ] Generate your unique MCP server URL (keep secure!)

- [ ] Copy URL for tomorrow's integration setup

- [ ] Document: URL location and initial configuration

### Evening Review (30 minutes)

- [ ] Document what works well in Perspective vs gaps identified

- [ ] Test your current voice pipeline: Claude → GPT-4.1-mini → TTS

- [ ] Plan tomorrow's integration priorities

## DAY 2: Integration and Automation

Focus: Connect systems and create first automated workflows

### Morning (3-4 hours)

☐ Zapier MCP Integration with Cursor

- [ ] Open Cursor and access MCP settings

- [ ] Add Zapier MCP server using your secure URL

- [ ] Test connection with simple automation (e.g., create Slack message)

- [ ] Verify 7,000+ apps are accessible through single endpoint

- [ ] Create first workflow: Code deployment → Perspective funnel update

☐ Perspective Deep Dive

- [ ] Create complete funnel using mobile-first template

- [ ] Set up lead capture form with built-in CRM

- [ ] Configure email automation sequence

- [ ] Test A/B testing functionality

- [ ] Enable Facebook Pixel integration

- [ ] Document: Does this replace need for separate CRM?

### Afternoon (2-3 hours)

☐ Gumloop Account Setup

- [ ] Visit gumloop.com and start trial/starter plan ($97/month)

- [ ] Complete onboarding and workspace setup

- [ ] Explore pre-built workflow templates

- [ ] Create simple automation: Lead capture → Email follow-up

- [ ] Test parallel execution capabilities

- [ ] Connect Gumloop to Zapier for expanded integrations

### Evening (1 hour)

☐ System Integration Test

- [ ] Create end-to-end workflow: Voice input → Claude → Automation trigger

- [ ] Test: Mobile voice → Desktop display → Action execution

- [ ] Document latency and reliability observations

- [ ] Identify any integration gaps or issues

## DAY 3: Revenue Generation Setup

Focus: Create first client acquisition funnel

### Morning (3-4 hours)

☐ Sunaiva Client Acquisition Funnel

- [ ] Using Perspective, create mobile-optimized service page

- [ ] Set up quiz funnel for lead qualification

- [ ] Configure dynamic headlines based on traffic source

- [ ] Enable conversion tracking and analytics

- [ ] Test funnel on mobile device for user experience

- [ ] Integrate with your existing Sunaiva processes

☐ Automation Workflow Creation

- [ ] Gumloop workflow: New lead → CRM update → Email sequence → Task creation

- [ ] Test automated follow-up sequences

- [ ] Set up notification triggers for high-priority leads

- [ ] Create backup/failover processes for critical automations

### Afternoon (2-3 hours)

☐ Development Acceleration Test

- [ ] Use Cursor to refactor existing Sunaiva code

- [ ] Measure time savings vs traditional development

- [ ] Test Claude Code for complex feature implementation

- [ ] Document development speed improvements

- [ ] Identify repetitive tasks for further automation

### Evening (1 hour)

☐ Performance Measurement

- [ ] Analyze Perspective funnel analytics from day's traffic

- [ ] Review automation execution logs in Gumloop

- [ ] Test voice input → development workflow efficiency

- [ ] Document what's working vs needs adjustment

## DAY 4: Client Outreach and Optimization

Focus: Generate first revenue and optimize workflows

### Morning (2-3 hours)

☐ Client Acquisition Launch

- [ ] Deploy Sunaiva funnel to social media channels

- [ ] Send personalized outreach using automation workflows

- [ ] Test conversion tracking and lead qualification

- [ ] Monitor real-time analytics and user behavior

- [ ] Adjust funnel based on initial performance data

☐ Automation Refinement

- [ ] Optimize Gumloop workflows based on 3 days of usage

- [ ] Add conditional logic for better lead qualification

- [ ] Test error handling and edge cases

- [ ] Expand successful automation patterns to new use cases

### Afternoon (2-3 hours)

☐ Development Sprint

- [ ] Use Cursor + Claude Code for rapid feature development

- [ ] Implement client feedback or new feature requests

- [ ] Test automated code deployment to Digital Ocean

- [ ] Measure development cycle time improvements

- [ ] Document reusable code patterns for future automation

### Evening (1 hour)

☐ Revenue Tracking

- [ ] Analyze lead quality and conversion rates

- [ ] Calculate ROI on automation tool investments

- [ ] Project revenue potential based on current metrics

- [ ] Plan scaling strategies for successful workflows

## DAY 5: Scale and Systematize

Focus: Scale successful patterns and eliminate manual work

### Morning (3 hours)

☐ Successful Pattern Replication

- [ ] Identify highest-converting funnel elements

- [ ] Create template versions for different client types

- [ ] Automate funnel deployment process

- [ ] Set up dynamic content based on audience segments

- [ ] Test scalability of current automation infrastructure

☐ Voice Integration Optimization

- [ ] Refine Claude → GPT-4.1-mini → TTS pipeline

- [ ] Test VoiceWave browser extension for desktop workflows

- [ ] Measure voice input → action execution speed

- [ ] Document voice workflow efficiency vs typing

- [ ] Prepare for Q3 native Claude voice integration

### Afternoon (2-3 hours)

☐ Advanced Automation Deployment

- [ ] Create Gumloop workflows for content generation

- [ ] Automate social media posting and engagement

- [ ] Set up automated client onboarding sequences

- [ ] Test parallel execution for multiple client workflows

- [ ] Implement monitoring and alerting for critical processes

### Evening (1 hour)

☐ System Performance Review

- [ ] Analyze 5 days of automation performance data

- [ ] Calculate cost per automated action vs manual effort

- [ ] Identify bottlenecks and optimization opportunities

- [ ] Plan weekend optimization tasks

## DAY 6: Revenue Validation and SunaivaCORE Planning

Focus: Validate business model and plan platform expansion

### Morning (3 hours)

☐ Revenue Analysis and Optimization

- [ ] Calculate total revenue generated from automated funnels

- [ ] Analyze client acquisition cost vs lifetime value

- [ ] Test profit margin calculations (target: 80%+)

- [ ] Optimize highest-performing automation workflows

- [ ] Scale successful client acquisition strategies

☐ SunaivaCORE Platform Planning

- [ ] Document successful automation patterns for productization

- [ ] Design waitlist funnel using proven Perspective templates

- [ ] Plan platform features based on current automation success

- [ ] Estimate development timeline using Cursor acceleration

- [ ] Create competitive analysis of automation platforms

### Afternoon (2-3 hours)

☐ Technology Stack Evaluation

- [ ] Assess which tools are essential vs nice-to-have

- [ ] Test Perspective's CRM capabilities vs external options

- [ ] Evaluate Gumloop ROI and competitive advantages

- [ ] Plan technology roadmap for next 30 days

- [ ] Document lessons learned and optimization opportunities

### Evening (1 hour)

☐ Strategic Decision Making

- [ ] Decide: Launch SunaivaCORE waitlist next week?

- [ ] Evaluate: Add external CRM or continue with Perspective?

- [ ] Plan: Voice integration timeline for Q3 2025

- [ ] Document: Key success factors and failure points

## DAY 7: Consolidation and Next Phase Planning

Focus: Consolidate learnings and plan next 30 days

### Morning (2-3 hours)

☐ System Consolidation

- [ ] Clean up and optimize all automation workflows

- [ ] Create backup and disaster recovery procedures

- [ ] Document all integrations and dependencies

- [ ] Test system resilience with load testing

- [ ] Create user manuals for team scaling

☐ Revenue Stream Optimization

- [ ] Analyze 7 days of revenue generation

- [ ] Calculate true profit margins including all tool costs

- [ ] Project 30-day revenue potential based on current trajectory

- [ ] Identify highest-leverage optimization opportunities

- [ ] Plan client retention and expansion strategies

### Afternoon (2 hours)

☐ Strategic Planning Session

- [ ] Create 30-day roadmap based on 7-day learnings

- [ ] Plan SunaivaCORE development and launch timeline

- [ ] Design team scaling plan for automation management

- [ ] Set KPIs and success metrics for next phase

- [ ] Create contingency plans for potential challenges

### Evening (1 hour)

☐ Week 2 Preparation

- [ ] Schedule client follow-ups and new acquisition activities

- [ ] Plan advanced automation implementations

- [ ] Set calendar for daily optimization reviews

- [ ] Prepare for potential scaling challenges

- [ ] Document complete 7-day transformation results

## SUCCESS CHECKPOINTS

### Daily Success Indicators

- [ ] Day 1: All core platforms deployed and functional

- [ ] Day 2: Integrations working, first automation workflows active

- [ ] Day 3: Client acquisition funnel deployed and generating leads

- [ ] Day 4: First revenue generated through automated systems

- [ ] Day 5: Successful patterns identified and replicated

- [ ] Day 6: Business model validated, platform planning complete

- [ ] Day 7: 30-day roadmap created with documented ROI

### End of Week 1 Success Criteria

- [ ] Revenue Generated: First paying client acquired

- [ ] Development Speed: 5x+ improvement measured and documented

- [ ] Automation Deployed: 3+ workflows running reliably

- [ ] Tool Integration: Seamless workflow between all platforms

- [ ] Strategic Clarity: Clear decision on SunaivaCORE launch timing

### Key Metrics to Track

- Lead generation cost vs traditional methods

- Development time reduction percentage

- Automation execution success rate

- Revenue per automated workflow

- Time saved per day through automation

## CRITICAL REMINDERS

🚨 FOCUS PRIORITIES

- Revenue first - Generate income while building infrastructure

- Test thoroughly - 14-day evaluation periods before committing

- Document everything - Capture what works for replication

- Start simple - Complex integrations can wait for Week 2

- Voice timing - Don't over-optimize current pipeline; native solutions coming Q3

📱 VOICE INTEGRATION NOTE Since Claude desktop voice is coming in Q3 2025, focus on revenue automation rather than perfecting current voice pipeline. Your existing Claude → GPT-4.1-mini → TTS setup works - optimize it only if it blocks revenue generation.

💰 COST MANAGEMENT

- Perspective: 14-day free trial

- Cursor: $20/month

- Zapier MCP: Free (300 calls/month)

- Gumloop: $97/month starter

- Total Week 1 cost: ~$117

🎯 SUCCESS DEFINITION Week 1 is successful if you generate first revenue through automated systems while building foundation for 80%+ profit margins. Perfect integration can wait - execution and validation come first.